## Slide 1
Azure Blob Storage Migration – Future-State File Flow
Presentation-ready overview for team / application review
Objective: replace the current managed file-transfer component with Azure Blob Storage for the file exchange portion of the process.
Focus of this POC: upload, internal file movement, claim processing handoff, response delivery, and user download.
Existing claim-processing functionality remains unchanged.
Source: KT session transcript provided for this review.

## Slide 2
Current State → Future State
Current production flow uses GlobalScape as the managed file-transfer component.
Future-state proposal replaces that component with Azure Blob Storage.
The business/file-processing flow remains largely the same; the main change is how files are stored and moved.
The KT identifies cost reduction as a major driver for the migration.
Current
GlobalScape
Future
Azure Blob
Existing
Processing

## Slide 3
Future-State Architecture – High-Level
Provider /
Submitter
Blob Storage
Public / Staging
.NET Poller
DCS Processing
Server
Claim Processing
Existing
Response /
Blob Private
Key security principle
DCS is not exposed directly to the Internet. The internal .NET poller pulls files from Blob Storage through the internal/private path.

## Slide 4
Upload Flow – Provider to DCS
1
Provider uploads file
File enters the Blob Storage public endpoint.
2
File lands in staging / Dropbox
Blob Storage holds the file for pickup.
3
.NET poller runs
Scheduled poll checks for available files.
4
File is pulled internally
Poller retrieves the file from Blob Storage.
5
SFTP to DCS
Poller pushes the file to the DCS drop location.
Design point: Blob Storage → DCS is a pull pattern, not an Internet-facing push.

## Slide 5
DCS Processing Flow
DCS Drop
/home/dropbox/common
Existing Folder
Monitor
Claim
Processing
Response /
Delivery Folder
The existing claim-processing process is not the migration target.
The POC changes the file-transfer/storage boundary around the existing process.
Response files are generated into the existing DCS response/delivery location.

## Slide 6
Response and User Download Flow
Response file appears in the DCS delivery folder.
Second .NET poller detects the response file.
Poller determines the intended submitter/user from the intelligent filename.
Response is placed in the appropriate private/user area in Blob Storage.
When the user logs in, an Azure Function checks whether files are available.
Available files are copied to the user's public download location.
User downloads the response file.

## Slide 7
Polling vs. Event-Driven Processing
Blob
Staging
5-Minute
.NET Poller
DCS
User Login
Azure
Function
User Download
Area
For the POC, file movement to/from DCS is described as scheduled polling.
The KT discusses a future message-driven/event approach as a possible optimization, but it is not the selected POC pattern.
User-login processing is described as event-driven through an Azure Function.

## Slide 8
Security and Network Considerations
Blob Storage is internet-facing for external submitter interaction.
DCS should not accept direct Internet traffic.
DCS accesses Blob Storage through the internal/private endpoint path.
The KT describes using the Microsoft ExpressRoute/private network path for movement between the data center and Azure.
Firewall connectivity between the processing environment and Blob Storage is an infrastructure dependency to be opened/validated.
SSH keys for submitters are a separate concern and are explicitly outside the technical POC scope.

## Slide 9
POC Scope and Responsibilities
Application / .NET team
  Build the poller that retrieves files from Blob Storage and delivers them to DCS.
  Build the response poller that moves DCS response files into the appropriate Blob Storage location.
  Implement filename-based routing to the correct user/submitter folder.
Azure / infrastructure
  Provision Blob Storage, private endpoint/network connectivity, and required firewall access.
  Support the Azure Function used for login-triggered download preparation.
Out of scope / later
  Submitter SSH-key delivery/management process.
  More advanced message-bus/event-driven optimization.

## Slide 10
Open Items for Team Review
Confirm exact Blob container/folder structure for staging, private user folders, and public download folders.
Confirm filename convention and the exact submitter/user identifier used for routing.
Confirm polling interval and duplicate/retry handling.
Confirm SFTP endpoint, folder permissions, and service-account access from the processing environment.
Confirm private endpoint, ExpressRoute, DNS, and firewall requirements.
Define response-file retention and cleanup rules for the public download area.
Confirm Azure Function trigger/source for user login events.
Document monitoring, logging, alerting, and failure/reprocessing behavior.

## Slide 11
One-Slide End-to-End Summary
Provider
Blob
Staging
.NET
Poller
DCS
Claim
Processing
Response
Folder
Blob
Private
User Login → Azure Function → User Download Area → Provider
Prepared from the provided KT session transcript; items not established in the transcript are listed as open items.